## Slide 1
Development Life Cycle Models

## Slide 2: Building an Application
Software development life cycle
Many methodologies
  Customer requirements
  Keep process on schedule
  Keep process within budget
No single “best way”
  Each organization is different
    Different workflows, requirements
  Framework helps provide order

## Slide 3: Waterfall
Sequential design process
  First step, then second step, then third step…
  Considered a very traditional model
  Many different flavors of waterfalls
The waterfall
  Requirements - Document customer demands
  Analysis - Build models and business rules
  Design - Pick software architecture
  Coding - Development and integration work
  Testing – Application debugging
  Operations - Install and support the application

## Slide 4: Agile
Create stuff fast
  Action better than waiting around
Everyone works together (in small teams)
  Co-location, pair programming
Get something out there
  App under construction is better than vaporware
Customer collaboration
  Constant communication
Quick response to change
  Development is continuous